## Slide 1: Henry Crofts
Using A Behaviour Tree to Control the Behaviours of Artificial Intelligence in a Stealth Environment

## Slide 2: Completed Milestones
Research into AI techniques
Research AI in various games
Built Behaviour Tree
Implemented Blackboard
Implemented Line of Sight
Implemented some behaviours

## Slide 3: Researching AI Techniques
Champandard, A. J (2007, September, b). On Finite-State Machines and Reusability. AiGameDev. [online] Available at http://aigamedev.com/open/article/fsm-reusable/ [Accessed 24 Sept. 2018]
Buckland, M. (2005). Programming Game AI by Example. Wordware Pub.
A. J Champandard and P. Dunstan. (2014) “Getting Started with Decision Making and Control Systems” in Programming Game AI Wisdom 4, edited by Steve Rabin. pp. 257-264
Champandard, A. (2007). The Gist of Hierarchical FSM | AiGameDev.com. [online] Aigamedev.com. Available at: http://aigamedev.com/open/article/hfsm-gist/ [Accessed 1 Oct. 2018].
Rabin, S. 2013, Game AI Pro, CRC Press, Boca Raton, Florida.
Rabin, S. 2015, Game AI Pro 2, CRC Press, Boca Raton, Florida.
Rabin, S. Game AI Pro 3, CRC Press, Boca Raton, Florida.

## Slide 4: Behaviour Tree
Sequence Nodes
Selector Nodes
Leaf Nodes
Champandard, A. (2007). The Power of Sequences for Hierarchical Behaviors | AiGameDev.com. [online] Aigamedev.com. Available at: http://aigamedev.com/open/article/sequence/ [Accessed 5 Oct. 2018].
Champandard, A. (2007). The Flexibility of Selectors for Hierarchical Logic | AiGameDev.com. [online] Aigamedev.com. Available at: http://aigamedev.com/open/article/selector/ [Accessed 5 Oct. 2018].

## Slide 5: Where the Project is at
Agents patrol around predefined areas
Agents can seek the player if seen
Behaviour Tree functioning as intended

## Slide 6: Issues and Setbacks
Line of Sight Raycast
Behaviour Tree not resetting children
Personal Issues
Design Masterclass
Some research made redundant
Two weeks behind milestones

## Slide 7: Remaining Milestones
Breakdown behaviours further
Update blackboard & implement a global blackboard
Agent interactions
Security Cameras

## Slide 8: What’s Next
Increased hours
Allocated contingency weeks

## Slide 9: Questions?